SolarSense EMS

Master Sprint Plan & Project Audit — Milestone 4 to Milestone 5

| Sprint Timeline: October 19 – October 25, 2026 | Academic Alignment: 1.5 Weeks Ahead of Outline |
| --- | --- |
| Team Allocation: Abubakar (Lead) ¦ Zaeem (Vision) | Fast-Track Goal: Complete 8-Week Scope in 1 Month |

1. Executive Standing & Course Milestone Alignment

According to the official project course outline, the academic class is currently at Week 3 (Requirements, Data & System Design). To fulfill the team's core strategy of remaining strictly 1 to 2 weeks ahead and graduating the 8-week project within 4 weeks (1 month), the SolarSense team is already situated at the boundary of Week 4 and Week 5.

| Calendar Period | University Course Milestone | SolarSense Sprint Execution Target |
| --- | --- | --- |
| Oct 19 – Oct 25 | Week 3: System Design & Specs | WEEK 4/5: Close Backend & Train AI Models (CURRENT SPRINT) |
| Oct 26 – Nov 01 | Week 4: Data & Backend Foundation | WEEK 5/6: Multi-Agent Logic & MILP Battery Optimizer |
| Nov 02 – Nov 08 | Week 5: AI & Agent Development | WEEK 6/7: Full Streamlit Web UI Application |
| Nov 09 – Nov 15 | Week 6–8: Integration & Final Demos | WEEK 7/8: System Benchmark Evaluation & Final Defense |

2. Deep Technical Audit: What is Done vs. What is NOT Done

A. Completed Components & Verified Assets (Done)

Gold-Tier Master Feature Store: Created data/processed/master_ems_timeseries.csv containing 11,136 continuous hourly rows across 464 historical days. Ingested 5-minute inverter telemetry, satellite weather, synthetic 2-shift factory load (200–450 kW), and grid outage flags.

Physics-Based Soiling Model: Implemented src/soiling/calibrate_soiling_model.py anchored to the verified 2026-09-23 panel wash date. Incorporates Perez POA irradiance and SAPM temperature derates. Validated 170 days of severe soiling loss with CUSUM change-point detection.

NEPRA / LESCO Tariff Engine: Implemented src/optimizer/tariff_engine.py with official B3 industrial rates (60 PKR peak, 38 PKR off-peak), MDI threshold (1,200 PKR/kW over 500 kW), and diesel backup costs (95 PKR/kWh). Validated historical baseline penalty of 2.36 Million PKR.

Structured Defect Image Dataset: Ingested and structured Dataset A in data/processed/panel_images/solarsense_hybrid_v1/ across 5 distinct classes (clean, dusty, bird_drop, electrical_damage, physical_damage) with clean train, val, and test splits.

Image Verification Protocol: Wrote and executed src/vision/verify_dataset_a.py to eliminate corrupt images, verify duplicate hashes (SHA-256), and ensure zero cross-split leakage.

Project Governance & Pitch Decks: Established clean GitHub repository (Abubakar651/SolarSense-Ems), comprehensive README.md, pitch decks (SolarSense_Industrial_EMS.pptx & Pitch_Deck2.pptx), and multi-agent architecture in docs/agents.md.

B. Outstanding Gaps to Close (NOT Done Yet)

Core AI Model Training: LightGBM solar forecasting model (src/forecast/train_solar_pv.py) and EfficientNet-B2 defect classifier (src/vision/train_classifier.py) have not yet been trained or serialized.

Battery Dispatch Optimizer: Mixed-Integer Linear Programming (MILP) scheduler in PuLP (src/optimizer/battery_scheduler.py) is missing, leaving battery dispatch un-automated.

Automated Test Suite: The tests/ directory is completely empty; automated unit tests for data integrity and tariff penalty triggers are required for Milestone 4 validation.

Exploratory Data Analysis Notebook: The notebooks/ directory is completely empty; a clean, reproducible Jupyter notebook visualizing the 2.36 Million PKR MDI penalty spikes is needed.

Reusable Backend Access Layer: No object-oriented Python loader (EMSDataStore) currently exists to feed 24-hour simulation windows to the models and the upcoming UI.

3. Team Workstream Division: Abubakar vs. Zaeem

To ensure parallel velocity without merge bottlenecks, responsibilities are divided cleanly by technical domain:

| Abubakar (Lead) Systems, Time-Series & Optimization | Zaeem (Member 2) Computer Vision & Industrial Load EDA |
| --- | --- |
| Backend Data Store: src/data_engineering/feature_store.py | PyTorch DataLoader: src/vision/dataloader.py |
| Automated Tests: tests/test_data_integrity.py | Load EDA Notebook: notebooks/01_industrial_load_eda.ipynb |
| Solar PV Model: src/forecast/train_solar_pv.py (LightGBM) | Defect Classifier: src/vision/train_classifier.py (EfficientNet) |
| Battery Dispatch: src/optimizer/battery_scheduler.py (MILP) | Vision Evaluation: src/vision/evaluate_classifier.py (Matrix) |
| Outage Classifier: src/grid_outage/predict_outage.py | Dataset A Documentation: docs/dataset_A_audit_report.md |

4. Day-by-Day Sprint Schedule with Strict Deadlines

| Day & Deadline | Sprint Milestone | Abubakar Deliverable | Zaeem Deliverable |
| --- | --- | --- | --- |
| Monday, Oct 19 (23:59) | Foundation & Data Loaders | Implement EMSDataStore class in src/data_engineering/feature_store.py to provide get_day_slice(date) and get_tariff_window(date). | Implement PyTorch DataLoader in src/vision/dataloader.py with 260x260 transforms, flips, and normalization. |
| Tuesday, Oct 20 (23:59) | Unit Tests & Load Analysis | Create tests/test_data_integrity.py and tests/test_tariff_engine.py. Ensure 100% pytest pass rate with zero NaN values. | Create notebooks/01_industrial_load_eda.ipynb. Plot shift profiles and visualize the 2.36 Million PKR MDI penalty spikes. |
| Wednesday, Oct 21 (23:59) | Core Model Training | Train LightGBM solar generation model (src/forecast/train_solar_pv.py) targeting R² >= 0.90. Save models/solar_pv_lightgbm.pkl. | Train EfficientNet-B2 defect classifier (src/vision/train_classifier.py) on solarsense_hybrid_v1. Save models/efficientnet_b2_defects.pth. |
| Thursday, Oct 22 (23:59) | Optimization & Vision Metrics | Implement MILP battery dispatch in src/optimizer/battery_scheduler.py using PuLP to minimize electricity, penalty, and diesel costs. | Implement src/vision/evaluate_classifier.py. Export confusion matrix graphic to docs/samples/confusion_matrix_efficientnet.png. |
| Friday, Oct 23 (23:59) | Outage Model & Benchmarks | Train Random Forest blackout probability classifier in src/grid_outage/predict_outage.py. Connect to battery outage buffer. | Create notebooks/02_model_performance_benchmarks.ipynb compiling performance metrics across all models. |
| Saturday, Oct 24 (18:00) | Git PRs & Code Integration | Review Zaeem's PRs, verify test suite execution, and merge feature branches into main. | Submit PRs, verify docstrings, and update docs/dataset_A_audit_report.md. |
| Sunday, Oct 25 (20:00) | Sprint Retrospective & Release | Audit acceptance criteria, tag Git release v0.5.0-milestone5, and conduct Week 6 Streamlit UI planning sync. | Audit acceptance criteria, participate in retrospective, and align on Streamlit UI wireframes. |

5. Quantitative Acceptance Criteria (Sunday Night Audit)

| Component | Quantitative Target | Verification Command / Method |
| --- | --- | --- |
| Data Store & Tests | 100% passing pytest assertions with zero data leakage | pytest tests/ -v |
| Solar PV Forecast Model | R² >= 0.90, RMSE <= 0.45 kW on holdout test set | python3 src/forecast/train_solar_pv.py |
| Panel Defect Classifier | Overall Test Accuracy >= 94%, Macro F1 >= 0.92 | python3 src/vision/evaluate_classifier.py |
| Battery Dispatch Optimizer | Eliminates 100% of MDI violations; solve time < 1 sec | python3 src/optimizer/battery_scheduler.py |
| Exploratory Notebook | Reproducible run visualizing the 2.36 Million PKR penalty | notebooks/01_industrial_load_eda.ipynb |
| Version Control | Clean Git commit history, 0 merge conflicts, tagged v0.5.0 | git status && git log -n 5 |

6. Execution Commands Reference

Team members can verify and run their modules using the following CLI standard commands:

# 1. Run Automated Test Suite pytest tests/ -v # 2. Train Solar PV Forecasting Model (LightGBM) python3 src/forecast/train_solar_pv.py # 3. Train Panel Defect Classifier (EfficientNet-B2) python3 src/vision/train_classifier.py # 4. Evaluate Vision Model & Generate Confusion Matrix python3 src/vision/evaluate_classifier.py # 5. Run 24-Hour MILP Battery Optimization Simulation python3 src/optimizer/battery_scheduler.py