3-Day Dataset Plan

Project: SolarSense EMS

Goal: In 3 days, find the data we need for our project. For each type of data, we pick one dataset to use, or we decide on a backup plan if none exists.

# Why we need data

Our project has three main jobs:

- Check if solar panels are dirty and if cleaning is worth the cost

- Plan the battery to save electricity cost

- Predict when the electricity will go off

Each job needs its own data.

# Data we need

| ID | Data | What it is for |
| --- | --- | --- |
| A | Solar panel photos (clean, dusty, dirty) | Teach the model to spot dirty panels |
| B | Solar power output with sunlight and temperature | Check if panels are losing power |
| C | Factory electricity use | Predict how much power the factory needs |
| D | Power cut records (Pakistan) | Predict when electricity will go off |
| E | Weather for Lahore (sun, rain, wind, dust) | Used by all parts |
| F | LESCO electricity prices and peak hours | Calculate cost and savings |

# Who does what

Member 1 (Team Lead): B, E, F, D

Member 2: A, C, and then helps with D on Day 3

# Day 1: Search

| Task | Who |
| --- | --- |
| Find 5 options for solar power output data (Kaggle, NREL, Zenodo) | Member 1 |
| Find a weather source for Lahore (Open-Meteo, NASA POWER) and test it once | Member 1 |
| Find 5 options for solar panel photos (Kaggle, Roboflow) | Member 2 |
| Find 5 options for factory electricity use (Kaggle, BDG2) | Member 2 |
| Start our own power cut log today (write the date, start time, and end time of each cut) | Both |

# Day 2: Check and find the hard ones

| Task | Who |
| --- | --- |
| Find the official LESCO/NEPRA price list for factories | Member 1 |
| Search for Pakistan power cut data | Member 1 |
| Check the photo datasets: how many photos, license, do they look good | Member 2 |
| Check the electricity datasets: how many rows, dates, missing values | Member 2 |

# Day 3: Choose and download

| Task | Who |
| --- | --- |
| Pick the final dataset for each type (A to F) | Both |
| If no data exists (likely power cuts), choose a backup plan: our own log, data from another country, or made-up (synthetic) data | Both |
| Download the chosen data and check it quickly | Each person's own datasets |
| Write a one-page summary | Member 1 |

# What to submit at the end

One shared sheet. Each dataset gets one row with these columns:

| Name | Link | Free to use? | Size | Dates covered | Notes |
| --- | --- | --- | --- | --- | --- |

Also list the datasets you rejected and why.

# Simple rules

- Open every link yourself. Do not trust a link just because AI gave it.

- Write down the license (can we use it for our project?).

- Do not use anyone's real ID card or personal data.

- Write the truth. If data is a small sample or from another country, say so.

- Keep big files on Google Drive, not GitHub.

# Done when

☐  Every type (A to F) has a chosen dataset or a backup plan

☐  Chosen data is downloaded and checked

☐  Power cut log has started

☐  Shared sheet is updated