Project Milestone Plan

From Project Idea to Final Presentation & Working Demo

| Week | Milestone | Student Deliverables | Expected Outcome |
| --- | --- | --- | --- |
| Week 1 | Milestone 1 – Project Idea | • Project title • Short project description • Problem being addressed • Initial identification of target users | A clear and feasible project idea with a defined problem. |
| Week 2 | Milestone 2 – Project Proposal & Scope | • Problem statement • 3–5 objectives • Target users • Key features • Project scope and limitations | Approved project scope and clear understanding of what will and will not be built. |
| Week 3 | Milestone 3 – Requirements, Data & System Design | • Functional requirements • Data requirements • Dataset/API/database/documents • Technology stack • User/system workflow • Initial architecture diagram | A complete implementation plan showing how the application will work. |
| Week 4 | Milestone 4 – Data & Backend Foundation | • Dataset/API/database prepared • Data preprocessing where required • Database/schema if applicable • Basic backend or data-access functionality • Initial Git/project structure | Working data/backend foundation ready for AI integration. |
| Week 5 | Milestone 5 – AI/Agent Development | • LLM integration • Prompt design • Agent workflow • Tools/function calling where applicable • RAG/embeddings if required • Initial AI/agent testing | A functional AI/agent component that performs the core intelligent task. |
| Week 6 | Milestone 6 – Application & Integration | • Streamlit/web UI • Connect UI with backend and AI • User input/output flow • CRUD/API integration where applicable • Error handling and basic validation | An end-to-end working prototype that users can interact with. |
| Week 7 | Milestone 7 – Testing, Evaluation & Finalization | • Test cases • Functional testing • AI response/agent evaluation • Bug fixing • UI improvements • Documentation • Final presentation preparation | A stable final version with evidence of testing and evaluation. |
| Week 8 | Milestone 8 – Final Presentation & Working Demo | • Final presentation • Live working demo • Problem and objectives • Architecture and technology stack • AI/agent workflow • Key features • Results/evaluation • Challenges and future improvements | Complete project presented and demonstrated successfully. |